# 06_Sprint_1_Backlog

Project: Disaster Relief Coordination Platform
Sprint: Sprint 1
Goal: Build the project foundation by implementing authentication, registration, volunteer approval and relief request submission.

## US01 - Login

| Description | As a user, I want to log into the system so that I can access features based on my role. |
| --- | --- |
| Priority | High |
| Story Points | 3 |
| Sprint | Sprint 1 |
| Assignee | Backend1 + Frontend1 |
| Acceptance Criteria | • Email required • Password required • JWT returned • 401 if invalid credentials |
| Technical Tasks | • Login API • JWT • Login UI • Validation • Testing |
| Definition of Done | API, UI, validation, testing completed; PR approved and merged. |

## US02 - Register Volunteer

| Description | As a volunteer, I want to register so that I can participate in disaster relief. |
| --- | --- |
| Priority | High |
| Story Points | 5 |
| Sprint | Sprint 1 |
| Assignee | Backend2 + Frontend1 |
| Acceptance Criteria | • Registration saved • Status=Pending Approval • Skills captured |
| Technical Tasks | • Volunteer API • Registration UI • Validation • Testing |
| Definition of Done | API, UI, validation, testing completed; PR approved and merged. |

## US03 - Register Requester

| Description | As a requester, I want to register so that I can submit relief requests. |
| --- | --- |
| Priority | High |
| Story Points | 3 |
| Sprint | Sprint 1 |
| Assignee | Backend2 + Frontend2 |
| Acceptance Criteria | • Registration successful • Email validated |
| Technical Tasks | • Requester API • Registration UI • Validation |
| Definition of Done | API, UI, validation, testing completed; PR approved and merged. |

## US04 - Review Volunteer

| Description | As a coordinator, I want to approve or reject volunteers. |
| --- | --- |
| Priority | High |
| Story Points | 3 |
| Sprint | Sprint 1 |
| Assignee | Backend2 |
| Acceptance Criteria | • Approve/Reject available • Volunteer status updated |
| Technical Tasks | • Approval API • Approval screen • Notification |
| Definition of Done | API, UI, validation, testing completed; PR approved and merged. |

## US05 - Review Relief Request

| Description | As a coordinator, I want to review relief requests before assignment. |
| --- | --- |
| Priority | High |
| Story Points | 5 |
| Sprint | Sprint 1 |
| Assignee | Backend2 |
| Acceptance Criteria | • Approve/Reject request • Requester notified |
| Technical Tasks | • Review API • Status update • Testing |
| Definition of Done | API, UI, validation, testing completed; PR approved and merged. |

## US06 - Create Relief Request

| Description | As a requester, I want to create a relief request. |
| --- | --- |
| Priority | High |
| Story Points | 5 |
| Sprint | Sprint 1 |
| Assignee | Backend2 + Frontend2 |
| Acceptance Criteria | • Required fields validated • Status=Submitted |
| Technical Tasks | • Create Request API • Request Form • Validation |
| Definition of Done | API, UI, validation, testing completed; PR approved and merged. |